PFOC Memo #6 Rev # 1

Issued: June 27, 2005 

Subject: Telcordia GR Release Schedule

Reason for Revision: New Release schedule, as provided by Telcordia.

Note: Punch lists as issued via a PFOC Memo must be used in the interim prior to release

of the GR.

GR-13  - Pedestal Terminal Closures - revised for FTTP - issued in

January 2005.

GR-902 - Non-Concrete Splice Closures also referred to as handholes -

revised for FTTP - issued in January 2005.

GR-3120 - Hardened Fiber Optic Connectors - new GR - issued in March

2005

GR-3121 - Below Ground Cabinets - new GR for FTTP - scheduled release by

July 22,2005.

GR-3122 - Factory Installed Termination System (FITS) - new GR for FTTP

- scheduled release by September 23, 2005.

GR-3123 - Indoor Fiber Distribution Hubs - new GR  for FTTP - scheduled

release by August 26, 2005. 

GR-3125 -  Outdoor Fiber Distribution Hubs - new GR for FTTP - scheduled

release by July 29, 2005.

GR-3126 - Mouldings, Raceways, and Wall Plates - new GR for FTTP -

scheduled release by August 19, 2005.

PFOC Memo #6 

Issued: Feb 24, 2005

All:

The following GRs are close to being issued and some have already been released for general purchase:

GR-13  - Pedestal Terminal Closures - revised for FTTP - issued in January 2005.

GR-902 - Non-Concrete Splice Closures also referred to as handholes - revised for FTTP - issued in January 2005.

GR-3120 - Hardened Fiber Optic Connectors - new GR - scheduled release date is Feb 28, 2005.

GR-3121 - Below Ground Cabinets - new GR for FTTP - scheduled release Feb 28, 2005.

GR-3122 - Factory Installed Termination System (FITS) - new GR for FTTP - scheduled release date is March 11.

GR-3123 - Indoor Fiber Distribution Hubs - new GR  for FTTP - scheduled release date is March 7.

GR-3125 -  Outdoor Fiber Distribution Hubs - new GR for FTTP - scheduled release March 15. 

Note to Telcordia: In an effort to keep the industry/labs  informed please update the dates on this list each week until all GRs are issued. Please directly distribute your updates to the emails on this memo. 

Tom Amatulli - DMTS

ITL Program Manager - PFOC

Systems Integration & Testing

1095 Ave of Americas - 17 floor

NY, NY 10036

Tel: 212-395-5681

 Email: thomas.p.amatulli@verizon.com

